## Slide 1: Work View - SIT Interim Test Summary Report
17-Aug-2016
Version 1.4
CGM - Data is as of 17th August
Data to be refreshed again 23rd August.
1

## Slide 2
Test Execution - Schedule
Zero % Deviation with respect to Schedule in Work View CGM test execution
1
Test Execution Summary
UAT Drop 1 Components Test Execution Summary:
2140 Test cases Created and 2040 Executed; 1755 Passed, 285 Failed
Pass Rate 86.00%; Observed.
2
Defects Summary
UAT Day 1 Components Test Execution Summary:
1 P1 and 33 P2 are Open
66 % Defect closure rate observed (183/277)
3
Work View CGM Build - SIT Interim Test Summary - UAT Drop 1
2
Drop 1 - Components
Business process
Core Component
Rate monitoring
Exception Authorization
Contract Certainty
Email Broker
Save & Send
Subscribe Claims Files
Subscribe Policy Files
Flags & Milestones
Security

## Slide 3
Work View CGM Build - Open P1 and P2 Defects
4
UAT Drop 1
Component Name | Defect ID | Fix Priority | Summary
Contract Certainty | 5137 | 2 - High | Contract Certainty: System displays '2 Documents must be attached to the work item' message when user performs 'Complete' aciton
Contract Certainty | 5769 | 2 - High | Contract Certainty : File actions/Upload/Addnote options are enabled for a work item with status "Close created in error"
Contract Certainty | 5799 | 2 - High | Contract Certainty User drop down field is displayed with inappropiate values when a user performs Re-assign action
Email | 5751 | 2 - High | Email Broker: System does not create Indexing work item via Email Broker for few combinations
Exception Authorisation | 5322 | 2 - High | Exception Autorisation : User didn't receive the email notification when the WI is rejected
Exception Authorisation | 5464 | 2 - High | Exception Authorisation : No e-mail notification is sent to the Department head after the underwritter sends the work item for approval
Exception Authorisation | 5504 | 2 - High | Exception Authorisation: Email notification is not sent to the User with the outcome of WI, after the Department Head approves the WI
Exception Authorisation | 5506 | 2 - High | Exception Authorisation: Email notification is not sent to the User with the outcome of WI after the Executive Head rejects the WI
Exception Authorisation | 5703 | 2 - High | Exception Authorisation : File Actions/Upload/Addnote options are enabled for a work item with status "Close created in error"
Exception Authorisation | 5927 | 2 - High | Exception Authorisation: E-mail notification is not sent to the Risk underwriter when the normal underwriter sends the work item for Approval to risk underwriter
Exception Authorisation | 5931 | 2 - High | Exception Authorisation: Risk reference value is not Populated in the generated document
Exception Authorisation | 5937 | 2 - High | Exception Authorisation: Comments entered by the user in the Submit pop are not displayed in the Generated Document
Exception Authorisation | 5939 | 2 - High | Exception Authorisation: Decision Value of Department head is wrongly populated in the Generated document
Exception Authorisation | 5941 | 2 - High | Exception Authorisation: System displays an Indexing Alert Popup for system generated documents when a policy file is opened
Exception Authorisation | 5950 | 2 - High | Exception Authorisation: Re-assign option is disabled in File Actions for which the same user is Risk Underwriter at authorisation level

## Slide 4
Contd..
4
Component Name | Defect ID | Fix Priority | Summary
Exception Authorisation | 5993 | 1 - Critical | Exception Authorisation: Policy details are not displayed under the Policy tab of an Exception work item
Rate Monitoring | 4753 | 2 - High | In Rate Monitoring some Fields under Subscribe information are not populated from the Subscribe
Rate Monitoring | 5868 | 2 - High | Rate Monitoring : SLA Reminder Mails are not getting triggered for Rate Monitoring Workitem.
Security_ACEView Integration | 5840 | 2 - High | Security Queries: There are certain unclear privileges in CGM PAP screen,
Security_WorkView Integration | 5828 | 2 - High | Security: System displays the list of users who are not assigned to the relevant LOB in 'User' field while performing "Send Query"
Security_WorkView Integration | 5832 | 2 - High | Access MI, Add File Diary Button, Add File Note Button, Add Work Item Diary Button, Add Work Item Note Button privileges are not working as expected
Security_WorkView Integration | 5874 | 2 - High | Edit Claim, Edit Policy, Edit Indexing File, Edit Submission privileges are not working as expected
Security_WorkView Integration | 5944 | 2 - High | Security_WorkView Integration: User-1 with 'Administrator' access to User-2's work basket is unable to open the Contract certainty work item from the shared Work Basket.
Security_WorkView Integration | 5822 | 2 - High | QC Get Next, Tree View paste, Unlock WI privileges are not working as expected
Security_WorkView Integration | 5824 | 2 - High | Copy Document, Delete Link, Document save privileges are not working as expected
Subscribe Policy Files | 5641 | 2 - High | Subscribe Integration : Grouping for policy fields are getting mismatched in Work View and in UI Customization sheet.
Subscribe Policy Files | 5643 | 2 - High | Subscribe Integration : Is Subcode description and Calculated line % should be displayed in Policy main tab.
Subscribe Policy Files | 5644 | 2 - High | Subscribe Integration : Not able to identify some of the fields in subscribe for policy files.
Subscribe Policy Files | 5645 | 2 - High | Subscribe Integration : Total Exposure field value is not getting displayed as expected.
Subscribe Policy Files | 5838 | 2 - High | Subscribe Policy Files : Updated Underwriter value is not displayed in the "Search Template" section, anyhow it is updated inside the Policy File
Subscribe Policy Files | 5917 | 2 - High | Subscribe: System does not display any link between "Programme to Layer" in Tree view structure of Work View
Subscribe Claim Files | 5999 | 2 - High | Claim Description in workview is different from the claim description in subscribe
Flags and Milestones | 6001 | 2 - High | Flags are not displayed for Peer Review Workitem

## Slide 5
Application Stability @ Component Level
UAT Drop 1
10
Legends | >= 75% | >= 90% | >= 1 | Stable
 | < 75% & >50% | < 90% & >70% | > 1 & < 5 | Partially Stable
 | < 50% | < 70% | > 5 | Need Attention
Business process
CGM Business Workflow | Test | Execution | Open | Workflow Stability
 | Execution % | Pass % | P1 & P2 | 
Rate Monitoring | 100% | 79% | 2 | Amber
Exception Authorization | 100% | 70% | 12 | Red
Contract Certainty | 100% | 70% | 3 | Amber
Core Component
CGM Business Workflow | Test | Execution | Open | Workflow Stability
 | Execution % | Pass % | P1 & P2 | 
Email Broker | 100% | 95% | 1 | Amber
Save & Send | 100% | 100% | 0 | Green
Subscribe Claims Files | 100% | 98% | 1 | Amber
Subscribe Policy Files | 97% | 90% | 6 | Amber
Flags & Milestones | 70% | 88% | 1 | Amber
Security | 70% | 84% | 7 | Red

## Slide 6
Test Environments & Configurations
Test Configurations
IE Version Coverage | * | Java Version 8.0
 | VDI Machine | 
IE8 | Limited | 
IE9 | No | 
IE11 | Limited | 
Desktop Configurations
Desktop Configurations
Save and Send add-in need to be installed in the desktop to test the save and send component.
Latest Active-X Plug in to be installed for Drag & Drop.
To enable Drag and Drop, the active-x available in the below share path need to be installed in the desktop
Subscribe System need to be installed in the desktop for processing the Policy and Claim file transactions.
Classic Apollo need to be installed in the desktop
* Application tested with only Java Version 8.0
Testing was performed using User Friendly URL in SIT (Not load balanced) - http://ap.sit2.workview.aceins.com/ar-agm/main.jsp
                Desktop Package testing is not completed & signed off by SIT
8

## Slide 7
Request Time out Errors
Sporadic errors when sending any request to database during Saving or Performing Search
Environmental & Sporadic Errors
Environmental & Sporadic Errors
7
Session Expired
Errors
Sporadic issues reported when user enters the data more than the specified character limits.

## Slide 8
UAT Support
Weekly twice Builds in SIT and UAT
Defect fixes that are to deployed in UAT on Thursday will be first deployed in SIT on Monday, and testing would be done before deploying the defects in UAT on Thursday.
Defect fixes that are to deployed in UAT for next Monday build will be first deployed in SIT on Thursday and Test team would verify before it is deployed in SIT
Build Pattern
                Test team would test all the defects in the SIT environment that are deployed in the UAT environment and regression test would be carried out for impact of the defect fixes
                While logging defects the Business needs to choose NA - UAT as environment
                Test Team would update the root causes of the all the UAT defects
                Below mentioned RCA values will be updated in the root cause field
                Requirement Gap
                Environment Issue
                Training Issue
                QA Miss/ Test Coverage issue in SIT
                Working in SIT
                Duplicate - Defect Exist in SIT
Test Support
9

## Slide 9
Test Execution - Schedule
Zero % Deviation with respect to Schedule in Work View CGM test execution
1
Test Execution Summary
UAT Drop 2 Components Test Execution Summary:
1345 Test cases Created and 1345 Executed; 999 Passed, 268 Failed
Pass Rate 74.00%; Observed.
UAT Drop 3 Components Test Execution Summary:
239 Test cases Created and 10 Executed; 6 Passed, 3 Failed
Pass Rate 60.00%; Observed.
2
Defects Summary
UAT Drop 2 Components Test Execution Summary:
3 P1 and 36 P2 are Open
59 % Defect closure rate observed (359/607)
UAT Drop 3 Components Test Execution Summary:
1 P1 and 1 P2 are Open
66 % Defect closure rate observed (4/6)
3
Work View CGM Build - SIT Interim Test Summary for UAT Drop 2 & Drop 3 – Current Progress
2

## Slide 10
Work View CGM Build - UAT – Functionality Not available
Following functionality will not be available on Day 1 of the UAT and separate notification would be shared on the delivery dates.
3
UAT Drop 3 |  | 
Functionality- Not available for UAT | Current Status | Forecast - UAT Start
Scan to XChanging | Pass % 86 due to 1 Open defects ( 0 P1 - 1 P2 - 0 P3 - 0 P4) | 
eEndorsement | Pass % 0 due to 1 Open defects ( 1 P1 - 0 P2 - 0 P3 - 0 P4) | 
DCS | Not Deployed into SIT | 
UAT Drop 2 |  | 
Functionality- Not available for UAT | Current Status | Forecast - UAT Start
Datacap Scanning | CR 354 has been Implemented and it is BLOCKED due to critical Defect ID 5942 | 
Drag and Drop | Pass % 86 due to 3 Open P4 defects | 
Perform Document Indexing | Pass % 81 due to 9 Open defects ( 0 P1 - 2 P2 - 5 P3 - 2 P4) | 
Risk Registration | Testing is In-Progress for Functional Spec V1.0 updates. Pass % 56 due to 31 Open defects ( 0 P1 - 10 P2 - 9 P3 - 12 P4) | 
Search Template | Pass % 89 due to 16 Open defects ( 0 P1 - 1 P2 - 7 P3 - 8 P4) | 
Upload Document | Pass % 90 due to 2 Open defects ( 0 P1 - 0 P2 - 1 P3 - 1 P4) | 
Workbasket | Pass % 52 due to 26 Open defects ( 0 P1 - 4 P2 - 13 P3 - 9 P4) | 
Daeja Viewer | Pass % 100 | 
Open File and Open Case | Pass % 79 due to 39 Open defects ( 0 P1 - 7 P2 - 25 P3 - 7 P4) | 
Alerts & Notification | Pass % 73 due to 23 Open defects ( 0 P1 - 4 P2 - 18 P3 - 1 P4) | 
Barcode Generation | Pass % 79 due to 7 Open defects ( 0 P1 - 0 P2 - 3 P3 - 4 P4) | 
Peer Review | Pass % 73 due to 32 Open defects ( 0 P1 - 5 P2 - 25 P3 - 2 P4) | 
Fac Admin | Pass % 81 due to 4 Open defects ( 1 P1 - 1 P2 - 2 P3 - 0 P4) | 
General Query/Messaging | Pass % 42 due to 14 Open defects ( 0 P1 - 5 P2 - 8 P3 - 1 P4) | 
Diary | Pass % 88 | 
Cover Holder Sign-Off | Pass % 78 due to 24 Open defects ( 0 P1 - 3 P2 - 18 P3 - 3 P4) | 

## Slide 11
Contd..
4
UAT Drop 2
Component Name | Defect ID | Fix Priority | Summary
Alerts & Notification | 5144 | 2 - High | Manage Notes : 'Action' value is not getting displayed in "Notes\Audit Trails" tab when a Risk Registration work item is created by the system
Alerts & Notification | 5154 | 2 - High | Changes in priority is not updated in actions in "Notes & Audit trial"
Alerts & Notification | 5329 | 2 - High | Notes : Audit Notes are not getting displayed as expected for Alert expiry.
Cover Holder Sign-Off | 5771 | 2 - High | Cover Holder Sign-Off: User is able to perform Send for approval action without selecting the Recommendation field in Main Cover holder Sign-off work item
Cover Holder Sign-Off | 5819 | 2 - High | Cover Holder :User is able to respond and submit the query without answering the Query
Cover Holder Sign-Off | 5882 | 2 - High | Cover Holder Sign-off: Two notes are getting generated when user performs Re-assign action on Cover Holder Sign-off work item.
Cover Holder Sign-Off | 5887 | 2 - High | Cover Holder Sign-off: Mismatch in Right click actions in work basket panel and file actions inside the work item in Status 'Awaiting Sign-off'
Datacap Scanning | 5942 | 1 - Critical | Datacap Scanning: System displays 'LineOfBusiness - Please Check the Line of Business Selected. There is a Mismatch' error message when user performs Datacap Scan Batch
FAC Admin | 5667 | 2 - High | Facultative RI: System does not prompt the user, if an active FAC RI already exists in the file
FAC Admin | 5806 | 1 - Critical | Facultative Reinsurance: Work item is not created via Automatic Batch Job
General Query/Messaging | 5786 | 2 - High | General Query/Messaging: What is the maximum allowed character for "USD Value" in Query Work item
General Query/Messaging | 5792 | 2 - High | General Query: Work item is not available in User's 'My Work' work basket after the Queried user performs "Respond" action
General Query/Messaging | 5797 | 2 - High | General Query/Messaging: System displays Error message when user performs "Send Query" action
General Query/Messaging | 5829 | 2 - High | General Query/Messaging : SLA date populated in Query tab of query work item is not the expected value as in the UI Customization
Open File and Open Case | 4790 | 2 - High | Risk Registration: Irrelevant folders are getting displayed In tree view section of the work item

## Slide 12
Contd..
4
Component Name | Defect ID | Fix Priority | Summary
Open File and Open Case | 5457 | 2 - High | Open file/Open case:Some Indexing work item dont have any documents attached to it. Ingestion type is also not displayed
Open File and Open Case | 5563 | 2 - High | Doc Send : There is a time lag for a Indexing Work item to be created after performing Doc Send action.
Open File and Open Case | 5620 | 2 - High | Open File and Open Case : User is unable to delete the uploaded document
Open File and Open Case | 5962 | 2 - High | Open File and Open Case: Unable to perform Copy, Move and Link action from document actions
Open File and Open Case | 5992 | 2 - High | Open File and Open Case: Mismatch between UI Customization sheet and Workview Application for Document Tab
Open File and Open Case | 5995 | 2 - High | Open File and Open Case : Error message is getting displayed while performing Priority Change, Pend and Re-assign from File Actions drop down
Peer Review | 5010 | 2 - High | Peer Review: Irrelevant values are getting displayed for 'Risk Underwriter' field for Peer Review Work item
Peer Review | 5902 | 2 - High | Peer Review: SLA Reminder Mails are not getting triggered for Peer Review Work item.
Peer Review | 5903 | 2 - High | Peer Review: User doesn't receive any Email Notification when a Peer Review Work item is assigned
Perform Document Indexing | 4825 | 2 - High | Rate Monitoring: 'Unexpected error. Please try again.' message is displayed when user changes the 'Folder Type' option from the drop down.
Perform Document Indexing | 5919 | 2 - High | Perform Document Indexing: Shortcut for Document Cancel (Alt+Shift+D) is not working
Risk Registration | 4810 | 2 - High | Risk Registration: Work item opened in Risk registration processing workbasket is also editable for normal users.
Risk Registration | 5198 | 1 - Critical | Risk Registration: RKR work item created from Upload to risk Registration is not available in Risk Registration processing workbasket
Risk Registration | 5611 | 2 - High | Risk Registration : Error message is displayed when user performs the 'Registration complete' Action
Risk Registration | 5835 | 2 - High | Risk Registration: User is able to perform forward to underwriter action if there is no unanswered question in the query tab
Risk Registration | 5891 | 2 - High | Risk Registration: System does not save the changes made to LOB and Worktype automatically.

## Slide 13
Contd..
4
UAT Drop 3
Component Name | Defect ID | Fix Priority | Summary
Scan to XChanging | 4854 | 2 - High | Scan to Xchanging: User is able to 'Upload' a document to STX work item.
eEndorsement | 5807 | 1 - Critical | e-Endorsement: Work item is not created via Automatic Batch Job
Component Name | Defect ID | Fix Priority | Summary
Risk Registration | 5907 | 2 - High | Risk Registration : System does not prepopulate Worktype when user creates Risk registration work item from Indexing Work item
Risk Registration | 5990 | 2 - High | Risk Registration: Could not find case message is getting displayed when user tries to create RKR work item from indexing work item.
Risk Registration | 5997 | 2 - High | Risk Registration: Incorrect Email notification is sent to the user on creating RKR work item using upload to RR button
Search Template | 5747 | 2 - High | Search Template: Irrelevent values are getting displayed in Created by Field .
Workbasket | 4619 | 2 - High | Work View: Drop down values are not getting displayed from the APP DB as per the UI Customization sheet for various fields
Workbasket | 4647 | 2 - High | Mismatch of fields between UI Customization sheet and application workbasket mega filter
Workbasket | 5961 | 2 - High | Workbasket: Policy File details are not displayed in 'My Work' work basket
Workbasket | 5978 | 2 - High | Workbasket: Alert message is not getting displayed when there is an existing work item for the policy file/Submission Fille

## Slide 14
Application Stability @ Component Level
Legends | >= 75% | >= 90% | >= 1 | Stable
 | < 75% & >50% | < 90% & >70% | > 1 & < 5 | Partially Stable
 | < 50% | < 70% | > 5 | Need Attention
10
UAT Drop 2
Business process
Core Component
CGM Business Workflow | Test | Execution | Open | Workflow Stability
 | Execution % | Pass % | P1 & P2 | 
Facultative Reinsurance Check | 59% | 80% | 2 | Amber
Cover Holder Sign-Off | 85% | 75% | 4 | Amber
Peer Review | 90% | 75% | 3 | Amber
General Query/Messaging | 50% | 40% | 4 | Red
Risk Registration | 100% | 56% | 8 | Red
CGM Business Workflow | Test | Execution | Open | Workflow Stability
 | Execution % | Pass % | P1 & P2 | 
Perform Document Indexing | 100% | 81% | 2 | Amber
Search Templates | 100% | 90% | 1 | Amber
Alerts & Notes | 100% | 72% | 3 | Amber
Datacap Scanning | 100% | 96% | 1 | Amber
Drag & Drop | 98% | 90% | 0 | Green
Upload Document | 100% | 90% | 0 | Green
Daeja Viewer | 100% | 98% | 0 | Green
Diary | 100% | 91% | 0 | Green
Barcode Generation | 100% | 90% | 0 | Green
Open File & Open Case | 100% | 77% | 7 | Red
Workbasket Operations | 100% | 52% | 4 | Red

## Slide 15
Application Stability @ Component Level
Legends | >= 75% | >= 90% | >= 1 | Stable
 | < 75% & >50% | < 90% & >70% | > 1 & < 5 | Partially Stable
 | < 50% | < 70% | > 5 | Need Attention
10
UAT Drop 3
CGM Business Workflow | Test | Execution | Open | Workflow Stability
 | Execution % | Pass % | P1 & P2 | 
e-Endorsement | 1% | 0% | 1 | Red
DCS (Data Capture Services) | Not Deployed | Not Deployed | Not Deployed | Not Deployed
Scan to Xchanging | 64% | 86% | 1 | Amber

## Slide 16: Thank You